# Project Plan: Job Search Automation

Reduce application friction and increase useful application throughput while keeping human approval and factual integrity

Working rule: Prefer a small finished vertical slice over speculative infrastructure. Use the detailed phase prompts with Codex; update the plan only when evidence changes the design.

# 1. Goal

Turn job discovery -> analysis -> tailored application preparation -> sending -> tracking into one low-friction workflow. The goal is more relevant applications with less repetitive effort, not blind mass-application.

# 2. Source of truth: candidate profile

Maintain a structured candidate profile independent of any one CV.

Record evidence for each skill/claim: demonstrated, adjacent, learning, or absent.

Never invent experience, employment, projects, certifications, metrics, responsibilities, or tools.

Keep a small number of legitimate CV variants; tailoring may reorder/emphasize evidence but must not fabricate it.

# 3. Internal job schema

Each vacancy should be normalized into a consistent record containing at minimum: company, title, location, work mode, employment type, compensation if available, description, required skills, preferred skills, experience requirement, source, URL, recruiter/contact if known, timestamp, and duplicate key.

# 4. Recommended workflow

| Stage | Output |
| --- | --- |
| Discovery | Raw vacancy + source metadata |
| Normalization | Structured job record |
| Deduplication | One canonical vacancy |
| Matching | Evidence-based strengths/gaps |
| Tailoring | CV/message suggestions + prohibited claims check |
| Human review | Approved edits |
| Application | Sent submission/email + exact materials |
| Tracking | Status and outcome |
| Analytics | Response/interview/result data |

# 5. Phases

Architecture rule: start as a modular monolith with clear interfaces. Split components into Docker Compose services only when a real deployment, isolation, scaling, or development reason appears.

## Phase 1 — Unify the existing email sender

Goal: make your current CV/email sender a reusable application component with structured records.

[ ] Define an application record.

[ ] Select CV and message versions explicitly.

[ ] Record recipient, vacancy reference, timestamp, and send result.

[ ] Keep the actual sending mechanism isolated from job analysis.

Definition of done: a recruiter outreach application can be prepared, sent, and recorded without rewriting the sender.

## Codex prompt — Phase 1

Refactor my existing recruiter-email sender into a reusable application component.
Context:
- It already sends a pre-written message with a CV attachment to a specified email address.
- I want to reuse it later from a job-search pipeline.
Task:
1. Inspect the existing repository first.
2. Propose the smallest refactor that separates application preparation from actual sending.
3. Add a structured application record containing vacancy/contact identifiers, selected CV/message version, timestamp, and send outcome.
4. Preserve current behaviour and add regression tests.
Do not add web scraping, AI, databases, or microservices unless the existing code genuinely requires them.

## Phase 2 — Job ingestion and normalization

Goal: create one clean internal vacancy format from a reliable first source.

[ ] Choose one reliable and permitted discovery source.

[ ] Parse raw vacancy information into the internal schema.

[ ] Normalize titles, skills, work mode, and contact/source metadata where practical.

[ ] Detect duplicates before downstream AI processing.

[ ] Keep the raw source reference so the normalized record can be checked.

Definition of done: the same vacancy can be recognized and represented consistently regardless of minor formatting differences in its source.

## Codex prompt — Phase 2

Add the first job-ingestion pipeline.
Constraints:
- Start with one reliable, permitted source; do not scrape every board.
- Convert raw vacancies into the project job schema.
- Preserve source URL/reference and raw content needed for verification.
- Implement deterministic duplicate detection before AI-heavy processing.
- Make the ingestion component replaceable so a second source can be added later without changing the matcher.
Review current architecture first and propose the minimum data model and tests before implementation.

## Phase 3 — Matching and evidence-based tailoring

Goal: compare a vacancy against the structured candidate profile and produce useful preparation material.

[ ] Map requirements to evidence in the candidate profile.

[ ] Separate strong matches, partial matches, missing requirements, and uncertain interpretations.

[ ] Generate suggested emphasis/rewording for the CV and message.

[ ] Generate prohibited-claim warnings when a proposed change exceeds the evidence.

[ ] Optionally identify skills worth learning, but separate them from current qualifications.

Definition of done: every factual statement in generated application material can be traced to candidate evidence.

## Codex prompt — Phase 3

Build the job-to-candidate analysis workflow.
Inputs:
- normalized vacancy,
- structured candidate profile with evidence status.
Outputs:
- matched requirements,
- partial matches,
- missing requirements,
- important uncertainties,
- CV emphasis/rewording suggestions,
- message suggestions,
- explicit fabrication/prohibited-claim warnings,
- optional learn-next suggestions.
Hard constraint: never invent or upgrade evidence. A suggestion may improve wording or emphasis only when the underlying experience is documented. Use the AI Orchestrator for prompt/model selection rather than embedding provider logic here.

## Phase 4 — Human-approved application flow

[ ] Show vacancy summary, match analysis, proposed CV/message changes, and confidence/uncertainty.

[ ] Allow edit/approve/reject per change or for the whole package.

[ ] Keep a final snapshot of what was actually sent.

[ ] Send only after explicit approval.

Definition of done: a prepared application takes materially less time than the current manual process without sacrificing quality.

## Codex prompt — Phase 4

Add a human-review stage between AI generation and sending.
Requirements:
- Show the job, analysis, proposed CV/message changes, and evidence warnings.
- Allow editing before approval.
- Persist the final approved materials or a reproducible snapshot.
- Only an explicit approval action may trigger sending.
- Add tests proving an unapproved application cannot be sent.

## Phase 5 — Feedback loop and analytics

[ ] Track response, rejection, interview, offer, and closed states.

[ ] Record source, role family, CV version, message style, and relevant job attributes.

[ ] Aggregate recurring skill gaps across relevant vacancies.

[ ] Measure time spent per application and time saved.

[ ] Compare tailored vs generic applications only when the data volume is meaningful.

Definition of done: you can identify which kinds of applications produce useful outcomes and which skills recur in relevant vacancies.

## Codex prompt — Phase 5

Add outcome tracking and lightweight analytics to the job-search system.
Keep analytics descriptive; do not build predictive ML yet.
Track application outcomes, source, role family, CV/message variant, relevant skill gaps, and time saved. Build a small reporting view that helps me improve the process without treating small-sample rates as statistically meaningful conclusions.

# 6. What not to automate initially

Blind auto-apply.

CAPTCHA/authentication bypass.

Scraping every job board.

Mass emailing unknown or low-quality contacts.

Fully automatic CV rewriting.

Learning recommendations that imply a skill is valuable without evidence from multiple relevant vacancies.

# 7. Orchestrator integration requirements

Use the Orchestrator for prompt quality, model selection, and resource-aware routing.

Use cheaper models for deterministic/simple normalization or classification when quality is sufficient.

Reserve stronger models for nuanced matching, tailoring, and difficult reasoning.

Allow local-only processing for sensitive candidate data when required.

Record which model/prompt configuration produced application material.

# 8. Main risks

| Risk | Mitigation |
| --- | --- |
| AI fabricates qualifications | Evidence-backed profile + hard validation + human approval. |
| Automation produces low-quality volume | Optimize for relevant applications and track outcomes. |
| Web sources break | Start with one source and isolate ingestion adapters. |
| Privacy leak | Classify candidate data and respect local-only policies. |
| Too much infrastructure | Keep a modular monolith until a split has a real benefit. |

# 9. MVP exit criteria

A vacancy can go from discovery to a reviewed, ready-to-send application substantially faster than today; the final materials contain no fabricated claims; the exact sent version is tracked.